BORDERLESS PAYROLL COPILOT

Project Technical Documentation

Global Contractor Payroll & Treasury OS for Internet-Native Companies

Version 1.0  |  Team of 4  |  May 2026

CONTEXT FOR AI AGENTS This document is the authoritative source of truth for building this project. All AI agents and contributors must use this as the primary context.

# 1. Project Overview

Borderless Payroll Copilot is a B2B SaaS platform and treasury operating system designed for internet-native companies — AI startups, SaaS teams, and remote-first organizations. It enables companies to fund a single stablecoin treasury, then pay global contractors in seconds using USDC on Solana or local off-ramp currency, while automating invoices, FX visibility, payout rules, and compliance checks.

## 1.1 Problem Statement

- Founders and finance teams hate international wires: slow, expensive, unpredictable FX, and manual reconciliation

- Contractors face delayed payments, poor exchange rates, and opaque invoice statuses

- Existing payroll tools are not built for stablecoins or the speed of Solana settlement

- Compliance and audit trails are fragmented across multiple tools

## 1.2 Solution

- One treasury funded in USDC on Solana

- Instant batch payouts to contractors — globally, in seconds

- Automated invoice generation, approval workflows, and escrow release

- Dodo-powered SaaS billing (subscriptions + usage-based) for the platform itself

- On-chain proof of payment and audit logs for every transaction

## 1.3 Target Users

| User Type | Role | Key Need |
| --- | --- | --- |
| Finance Admin / Founder | Company-side operator | Fund treasury, approve invoices, view compliance reports |
| Contractor / Freelancer | Global payee | Receive payment fast in preferred currency (USDC or fiat) |
| Platform Owner | Anthropic/Hackathon judges | See Dodo billing + Solana integration working end-to-end |

# 2. Feature Specification

## 2.1 Business Dashboard

The command center for finance teams. Shows real-time treasury balance, active contractors, pending invoices, and payout queue.

- Treasury overview: USDC balance, on-chain wallet address, recent top-ups

- Contractor roster: name, payout preference, status, last payment date

- Invoice queue: pending, approved, rejected, with filters by contractor and date

- Payout queue: batch payout scheduling and execution

- FX visibility panel: simulated live rates for USDC to major fiat currencies

- Analytics: monthly spend by contractor, by currency, and by project

## 2.2 Contractor Portal

Self-service onboarding and payment history for contractors.

- Onboarding: name, country, tax ID, payout preference (USDC wallet or local off-ramp)

- Wallet connect: Phantom or Solflare for direct USDC payouts

- Invoice submission: create invoice from work log or upload PDF

- Payment history: status, amount, date, on-chain transaction hash

- Profile settings: update payout preferences, KYC status

## 2.3 Solana Payout Engine

The core technical differentiator. All payments settle on-chain using USDC on Solana.

- Batch USDC payouts: multiple contractors paid in a single transaction bundle

- Escrow vaults: smart escrow holds funds until invoice is approved by admin

- Split settlements: one incoming company payment routes to multiple contractors and fee wallets

- Smart treasury policies: idle USDC can sweep to yield venues during non-payroll windows

- On-chain proof: every payout has a Solana transaction signature stored and displayable

## 2.4 Invoice Approval Workflow

Structured approval pipeline with escrow-backed release.

- Invoice creation: manual entry or auto-generated from work logs / contracts

- Multi-level approval: single approver or multi-sig admin approval

- Escrow release: funds held in escrow vault, released instantly on approval

- Rejection flow: admin can reject with a reason; contractor notified

- Status webhooks: internal accounting state updated via Dodo webhook on billing events

## 2.5 Dodo Billing Integration

Dodo powers the platform's own monetization stack — not just a payment link, but the full revenue engine.

- Monthly subscription tiers for finance teams (Starter, Growth, Enterprise)

- Usage-based billing: per payout processed, per invoice handled, per FX quote generated, per automation rule active

- Hosted checkout and payment links for fast business onboarding

- Webhook-driven events: Dodo fires webhooks on successful payments, which trigger internal state changes in the platform

- API integration: programmatic subscription management and usage reporting

## 2.6 Compliance & Audit Page

Regulators and CFOs need a downloadable, auditable payout trail.

- Full payout history: contractor, amount, currency, date, on-chain tx hash, invoice ID

- Proof-of-payment: Solana transaction links for every payout

- Proof-of-invoice: hash of invoice content anchored on-chain

- CSV / PDF export of full audit trail

- KYC status column per contractor for compliance reviews

# 3. User Workflow

## 3.1 Company Onboarding Flow

- Company signs up on platform → chooses subscription tier via Dodo hosted checkout

- Company connects their bank account or deposits USDC directly into the platform treasury wallet

- Finance admin sets payout rules: approval thresholds, auto-approve limits, FX policies

- Admin invites contractors via email link

## 3.2 Contractor Onboarding Flow

- Contractor receives invite email → clicks link to contractor portal

- Contractor fills in profile: name, country, tax ID, payout preference (USDC wallet address or local off-ramp currency)

- Contractor connects Phantom/Solflare wallet if choosing USDC payout

- Platform confirms contractor is active and visible in admin dashboard

## 3.3 Invoice & Payment Flow

- Contractor creates invoice (manual or from work log) and submits for approval

- Admin receives notification, reviews invoice in dashboard

- On approval: funds are released from escrow vault via Solana smart contract

- Contractor receives USDC in their wallet within seconds (or fiat off-ramp settlement)

- Both parties can view on-chain transaction hash as proof of payment

- Dodo billing fires usage event (1 invoice processed = 1 billable unit)

## 3.4 Dodo Billing Flow (Platform Revenue)

- Company subscribes via Dodo hosted checkout at onboarding

- Monthly subscription charge auto-renewed by Dodo

- Usage events reported to Dodo API after each payout/invoice/FX quote

- Dodo fires webhook to platform on successful billing → platform updates account status

- Overage invoices generated by Dodo for high-volume months

# 4. Technology Stack

## 4.1 Frontend

| Layer | Technology | Purpose |
| --- | --- | --- |
| Framework | Next.js 14 (App Router) | SSR/SSG for dashboards, routing, API routes |
| Styling | Tailwind CSS + shadcn/ui | Component library, rapid UI development |
| State Management | Zustand + React Query | Client state and server data caching |
| Wallet Integration | Solana Wallet Adapter | Phantom/Solflare connect for contractors |
| Charts | Recharts | Treasury analytics and spend visualizations |
| Forms | React Hook Form + Zod | Invoice creation, contractor onboarding validation |

## 4.2 Backend

| Layer | Technology | Purpose |
| --- | --- | --- |
| API Server | Node.js + Express / Next.js API Routes | REST endpoints for all platform operations |
| Database | PostgreSQL (via Supabase) | Contractors, invoices, payouts, audit logs |
| ORM | Prisma | Type-safe database access |
| Auth | Supabase Auth / Clerk | Multi-tenant auth for companies and contractors |
| Job Queue | BullMQ (Redis) | Async payout jobs, webhook processing, usage reporting |
| File Storage | Supabase Storage | Invoice PDFs, compliance export files |

## 4.3 Blockchain / Solana

| Layer | Technology | Purpose |
| --- | --- | --- |
| Network | Solana Devnet (staging) / Mainnet-beta (prod) | Chain for all USDC settlement |
| Token | USDC (SPL Token) | Stablecoin used for all payouts |
| SDK | @solana/web3.js + @solana/spl-token | Wallet interactions, transfer instructions |
| Smart Contracts | Anchor Framework (Rust) | Escrow vaults, batch payout logic, split settlements |
| RPC | Helius / QuickNode | Reliable Solana RPC with enhanced APIs |
| Wallet Support | Phantom, Solflare | Contractor-facing wallet connection |

## 4.4 Dodo Integration

| Feature | Dodo Capability | Implementation |
| --- | --- | --- |
| Subscriptions | Dodo Subscription API | Monthly plan management, upgrades, cancellations |
| Usage Billing | Dodo Metered Billing | Report usage units (payouts, invoices) via API |
| Checkout | Dodo Hosted Checkout | Onboarding checkout link for new companies |
| Webhooks | Dodo Webhook Events | Trigger internal state changes on payment events |
| Payment Links | Dodo Payment Links | Fast onboarding without custom billing UI |

## 4.5 Infrastructure

- Hosting: Vercel (frontend + API routes) + Railway/Render (background workers)

- Database: Supabase (PostgreSQL + Auth + Storage)

- Cache / Queue: Upstash Redis (BullMQ jobs)

- Monitoring: Sentry (errors) + Axiom (logs) + Grafana (metrics)

- CI/CD: GitHub Actions (lint, test, deploy on merge to main)

- Secrets: Doppler or Vercel environment variables

# 5. Team Structure & Responsibilities

The team of 4 is divided by product surface area. Each member owns a complete vertical slice: UI + API + tests for their domain. This prevents bottlenecks and makes parallel development possible.

## Member 1 — Business Dashboard & Dodo Billing Lead

Primary Ownership Business dashboard UI (treasury, contractors, payout queue, analytics) Dodo billing integration (subscriptions, usage reporting, webhooks, checkout) Company onboarding flow end-to-end FX visibility panel (simulated rates display)

### Detailed Tasks

- Build the main admin dashboard layout in Next.js with Tailwind + shadcn/ui

- Treasury panel: display USDC balance (fetched from Solana RPC), wallet address, top-up history

- Contractor roster table: paginated list, search, filter by status

- Payout queue UI: list of pending payouts, batch approve button

- Analytics charts: monthly spend by contractor using Recharts

- Implement Dodo subscription checkout: generate hosted checkout URL, redirect company on signup

- Usage reporting: after each payout/invoice event, call Dodo API to report 1 unit of usage

- Webhook handler: POST /api/webhooks/dodo — verify signature, update account status in DB

- FX panel: fetch simulated rates from open exchange rates API, display USDC to 5 major currencies

- Write integration tests for Dodo webhook handler and subscription API calls

### Verification Checklist

- Dashboard loads with real treasury balance from Solana devnet wallet

- Dodo checkout link opens correctly and subscription created in Dodo dashboard after sign-up

- Usage event visible in Dodo dashboard after a payout is processed

- Webhook fires and updates DB record within 5 seconds of Dodo billing event

- FX panel shows rates and refreshes every 60 seconds

## Member 2 — Contractor Portal & Invoice Workflow Lead

Primary Ownership Contractor onboarding portal (profile, KYC data, wallet connect) Invoice creation, submission, and status tracking Invoice approval workflow on the admin side Email notifications for invoice status changes

### Detailed Tasks

- Build contractor portal as a separate Next.js layout / route group (/contractor/...)

- Onboarding form: name, country, tax ID, payout preference, wallet address input

- Wallet connect: integrate Solana Wallet Adapter (Phantom/Solflare) for USDC payout option

- Invoice creation form: line items, amount, currency, work period, supporting notes

- Invoice list view for contractor: status badges (Pending, Approved, Rejected, Paid), tx hash link

- Admin invoice approval UI: list of pending invoices, approve/reject with reason modal

- Backend: POST /api/invoices, GET /api/invoices/:id, PATCH /api/invoices/:id/approve|reject

- Escrow trigger: on approval, call Solana payout engine (Member 3) to release funds from escrow

- Email notifications: use Resend or Postmark to notify contractor on status change

- Proof-of-invoice: SHA-256 hash of invoice JSON stored in DB and optionally memo'd on-chain

### Verification Checklist

- Contractor can complete onboarding in under 3 minutes with all fields validated

- Wallet connect works with Phantom on Solana devnet

- Invoice created by contractor appears in admin queue within 2 seconds

- Approval triggers payout and tx hash appears in contractor payment history

- Rejection sends email to contractor with reason within 30 seconds

- Invoice hash stored in DB matches SHA-256 of invoice JSON payload

## Member 3 — Solana Payout Engine & Smart Contract Lead

Primary Ownership Solana smart contracts (escrow vaults, batch payouts, split settlements) Payout execution API (called by Members 1 and 2 on approval) Treasury management logic (idle sweep policy) On-chain audit trail (tx signatures stored and linked)

### Detailed Tasks

- Write Anchor smart contract for escrow vault: company deposits USDC → held until approval → released to contractor

- Batch payout program: accept array of (recipient, amount) pairs, execute as single atomic transaction bundle

- Split settlement: one input amount routes to contractor (95%) + platform fee wallet (5%) in one instruction

- Treasury sweep policy: if idle USDC > threshold, transfer to whitelisted yield venue (simulated in MVP)

- Deploy and test all programs on Solana devnet

- Build payout service in Node.js: POST /api/payouts/execute — receives invoice ID, builds and signs Solana tx, submits

- Store tx signature in payouts table in DB after successful submission

- Build treasury top-up endpoint: company can send USDC to platform treasury wallet via web UI

- Helius webhook: listen for incoming USDC transfers to treasury wallet, auto-update balance in DB

- Write unit tests for all Anchor program instructions using Anchor test framework

### Verification Checklist

- Escrow contract deploys cleanly on devnet with no errors

- End-to-end test: deposit USDC to escrow → approve invoice → contractor wallet balance increases

- Batch payout of 5 contractors completes in a single transaction with all balances correct

- Split settlement: 95% reaches contractor, 5% reaches fee wallet, verifiable on Solana Explorer

- Tx signature stored in DB and links to valid devnet transaction

- Payout API returns error and does NOT submit transaction if treasury balance is insufficient

## Member 4 — Compliance, Audit, Infrastructure & QA Lead

Primary Ownership Compliance and audit page (downloadable payout trail, KYC status) CI/CD pipeline setup (GitHub Actions, deploy to Vercel/Railway) Environment configuration (secrets, Supabase, monitoring) End-to-end QA: full user journey testing across all features Documentation maintenance and AI agent context updates

### Detailed Tasks

- Build compliance/audit page: filterable table of all payouts with contractor, amount, currency, date, tx hash, invoice ID

- CSV export: download full payout history as CSV with one click

- PDF export: generate audit report PDF using react-pdf or Puppeteer

- KYC status column: pulled from contractor profile (stored in DB as enum: Pending/Verified/Rejected)

- On-chain proof links: each row links to Solana Explorer for the tx hash

- Set up GitHub Actions: lint (ESLint), type-check (tsc), unit tests (Jest/Vitest), deploy on push to main

- Configure Supabase: tables (companies, contractors, invoices, payouts, audit_logs), RLS policies

- Set up Sentry for frontend error tracking and Axiom for server logs

- Run full end-to-end test script: simulate complete journey from company signup → contractor onboard → invoice → payout → audit export

- Maintain this documentation: update as features are built, flag deviations from spec

### Verification Checklist

- Audit page shows all payouts from DB with correct data and live Solana Explorer links

- CSV export downloads and opens correctly with all columns in correct order

- PDF audit report generates and is readable with no broken layout

- GitHub Actions pipeline passes on a clean branch with no existing failures

- Supabase RLS: companies cannot query other companies' data (test with two test accounts)

- Sentry captures a test error thrown manually in the frontend

- Full E2E journey completes without manual intervention in under 10 minutes on devnet

# 6. Risk Factors & Mitigations

## 6.1 Technical Risks

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Solana RPC rate limits block payout execution | Medium | High | Use Helius/QuickNode paid tier; implement retry logic with exponential backoff; cache balance reads |
| Anchor smart contract bug causes fund lock | Medium | Critical | Extensive devnet testing before any mainnet use; start with small amounts; add admin escape hatch (authority-controlled withdraw) |
| Dodo webhook delivery failure | Low | High | Idempotent webhook handler; store processed event IDs; manual retry UI in admin dashboard |
| USDC SPL transfer fails silently | Low | High | Always await transaction confirmation (finalized); check post-tx balance; store tx status as PENDING until confirmed |
| Database migration breaks in production | Low | High | Run migrations on staging first; use Prisma migrate with rollback scripts; never auto-migrate in deploy CI step |

## 6.2 Product / UX Risks

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Contractor friction with wallet setup | High | Medium | Offer local off-ramp as alternative; add in-app wallet setup guide with screenshots; Phantom browser extension prompt |
| Admin confusion between escrow and treasury | Medium | Medium | Clear UI labels and tooltips; onboarding walkthrough modal on first login; dedicated help docs |
| Invoice spam / abuse by contractors | Medium | Low | Rate limit invoice submissions per contractor per day; require admin approval for all invoices; KYC gate |

## 6.3 Compliance / Legal Risks

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| USDC payments regulated as money transmission in some jurisdictions | Medium | High | MVP uses devnet/staging only; add jurisdiction disclaimer; do not store private keys; users sign their own transactions |
| Contractor KYC data storage liability | Low | High | Store minimum data; use Supabase with encryption at rest; do not store government ID images — only boolean KYC status |
| Tax reporting obligations for companies | Low | Medium | Display disclaimer that platform is not a tax advisor; export tools help users generate their own reports |

## 6.4 Business Risks

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Dodo API downtime blocks platform billing | Low | High | Implement grace period: allow 24h of platform use if Dodo webhook is delayed; queue billing events locally |
| Low contractor adoption of USDC preference | Medium | Medium | Default to simulated local off-ramp in MVP; USDC is opt-in; collect preference data to prioritize off-ramp integrations |
| Competition from Deel, Remote, Rippling | High | Low | MVP targets a wedge: small AI/SaaS teams who want stablecoin speed + Solana auditability — not enterprise HR |

# 7. Feature Verification Guide

Every feature must pass its acceptance criteria before being merged. Use this section as a shared checklist across all four team members.

## 7.1 Cross-Feature Integration Tests

- Full happy path: Company signup (Dodo checkout) → Fund treasury → Onboard contractor → Contractor submits invoice → Admin approves → USDC released on Solana → Tx hash visible in contractor history and audit log

- Rejection path: Contractor submits invoice → Admin rejects with reason → Contractor receives email → Invoice status shows Rejected → No funds moved on Solana

- Billing path: Complete 5 payouts → Check Dodo dashboard shows 5 usage units reported → Check DB shows usage_events table updated

- Audit export path: Process 3 payouts → Download CSV → Open in Excel → Verify all columns present and tx hashes link correctly to Solana Explorer

- Multi-tenant isolation: Create 2 company accounts → Verify Company A cannot see Company B invoices or contractors via API (test with raw API calls)

## 7.2 Definition of Done Per Feature

| Feature | Done When... |
| --- | --- |
| Business Dashboard | All panels load with real data from DB/Solana; no hardcoded mock data in production build |
| Dodo Billing | Subscription created in Dodo, usage events visible in Dodo dashboard, webhook updates DB |
| Contractor Portal | Onboarding validated, wallet connected, invoice submitted, payment history shows tx hash |
| Invoice Workflow | Approve triggers Solana payout; reject sends email; both update DB status correctly |
| Solana Payout Engine | Batch payout of 3+ contractors on devnet completes; tx confirmed; balances correct |
| Compliance Page | All payouts visible; CSV downloads; Solana Explorer links valid; KYC column populated |
| CI/CD | GitHub Actions green on main; deploy to Vercel/Railway without manual steps |

# 8. Database Schema (PostgreSQL / Supabase)

All tables are created via Prisma migrations. Row-Level Security (RLS) is enabled on all tables in Supabase.

| Table | Key Columns | Notes |
| --- | --- | --- |
| companies | id, name, dodo_customer_id, dodo_subscription_id, treasury_wallet_address, plan_tier, created_at | One row per onboarded company |
| contractors | id, company_id, name, country, tax_id, payout_preference (USDC¦FIAT), wallet_address, kyc_status, created_at | FK to companies |
| invoices | id, contractor_id, company_id, amount_usdc, status (PENDING¦APPROVED¦REJECTED¦PAID), invoice_hash, submitted_at, approved_at | Invoice lifecycle |
| payouts | id, invoice_id, contractor_id, amount_usdc, solana_tx_signature, status (PENDING¦CONFIRMED¦FAILED), executed_at | Payout record per invoice |
| usage_events | id, company_id, event_type (PAYOUT¦INVOICE¦FX_QUOTE), dodo_event_id, reported_at | Dodo usage reporting log |
| audit_logs | id, company_id, action, actor_id, metadata (JSON), created_at | Immutable audit trail for all actions |
| webhook_events | id, source (DODO¦HELIUS), event_id, payload (JSON), processed_at | Idempotency store for webhooks |

# 9. API Endpoint Reference

All endpoints require authentication via Supabase JWT (Authorization: Bearer <token>). Contractor endpoints are scoped to the contractor's own data.

| Method | Path | Owner | Description |
| --- | --- | --- | --- |
| POST | /api/auth/signup | M4 | Create company account, initiate Dodo checkout |
| GET | /api/treasury/balance | M1 | Fetch USDC balance from Solana RPC |
| GET | /api/contractors | M1 | List all contractors for company |
| POST | /api/contractors | M2 | Onboard new contractor |
| GET | /api/invoices | M2 | List invoices (company or contractor scoped) |
| POST | /api/invoices | M2 | Create new invoice |
| PATCH | /api/invoices/:id/approve | M2 | Approve invoice + trigger payout |
| PATCH | /api/invoices/:id/reject | M2 | Reject invoice with reason |
| POST | /api/payouts/execute | M3 | Execute Solana USDC payout for invoice |
| GET | /api/payouts | M3/M4 | List all payouts with tx signatures |
| POST | /api/webhooks/dodo | M1 | Handle Dodo billing webhook events |
| POST | /api/webhooks/helius | M3 | Handle Helius Solana event webhooks |
| GET | /api/audit/export | M4 | Download payout audit trail as CSV |
| POST | /api/billing/report-usage | M1 | Report usage event to Dodo API |

# 10. Environment Variables

All secrets must be stored in Vercel environment variables (or Doppler). Never commit to Git.

| Variable | Owner | Description |
| --- | --- | --- |
| NEXT_PUBLIC_SUPABASE_URL | M4 | Supabase project URL |
| NEXT_PUBLIC_SUPABASE_ANON_KEY | M4 | Supabase anon key for client-side auth |
| SUPABASE_SERVICE_ROLE_KEY | M4 | Server-side Supabase admin access |
| DATABASE_URL | M4 | PostgreSQL connection string for Prisma |
| DODO_API_KEY | M1 | Dodo secret API key for billing operations |
| DODO_WEBHOOK_SECRET | M1 | Dodo webhook signature verification secret |
| SOLANA_RPC_URL | M3 | Helius/QuickNode RPC endpoint |
| TREASURY_WALLET_SECRET_KEY | M3 | Base58 private key for platform treasury (devnet only) |
| HELIUS_WEBHOOK_SECRET | M3 | Helius webhook auth header value |
| RESEND_API_KEY | M2 | Email delivery API key for notifications |
| NEXT_PUBLIC_SOLANA_NETWORK | M3 | devnet or mainnet-beta |
| SENTRY_DSN | M4 | Sentry error tracking DSN |

# 11. Recommended Sprint Plan

| Sprint | Days | Milestone | All Members |
| --- | --- | --- | --- |
| Sprint 0 | Day 1 | Setup | Repo init, Supabase schema, env vars, Vercel deploy, Anchor workspace |
| Sprint 1 | Days 2-3 | Core Flows | M1: Dashboard skeleton + Dodo checkout; M2: Contractor onboarding + invoice form; M3: Escrow contract on devnet; M4: CI/CD + RLS policies |
| Sprint 2 | Days 4-5 | Integration | M1: Usage billing + webhook handler; M2: Approval flow + email; M3: Batch payout API; M4: Audit page + CSV export |
| Sprint 3 | Day 6 | Polish & QA | M4 leads E2E tests; all members fix bugs; M1 FX panel; M3 split settlements; demo preparation |
| Buffer | Day 7 | Demo Day | Final deployment, smoke test on devnet, slide deck, live demo rehearsal |

# 12. Glossary

| Term | Definition |
| --- | --- |
| USDC | USD Coin — a regulated stablecoin pegged 1:1 to the US Dollar, issued by Circle |
| SPL Token | Solana Program Library Token — the token standard on Solana (USDC is an SPL token) |
| Escrow Vault | An Anchor-managed on-chain account that holds USDC until an invoice is approved |
| Dodo | The billing and monetization platform powering the platform's own subscription and usage revenue |
| Anchor | The Rust framework for writing Solana smart contracts (programs) |
| Devnet | Solana's public test network — free SOL/USDC for testing, no real money |
| RLS | Row-Level Security — Supabase/PostgreSQL feature ensuring data isolation between tenants |
| Split Settlement | A single incoming payment routed to multiple recipients in one transaction |
| Proof-of-Payment | The Solana transaction signature that proves a payout occurred on-chain |
| Helius | A Solana RPC provider with enhanced APIs and webhook support for on-chain event monitoring |
| BullMQ | A Redis-backed job queue for processing async tasks like payout jobs and webhook delivery |

This document is the authoritative context for all AI agents and human contributors working on Borderless Payroll Copilot.

Update this document when features are added, changed, or descoped. Version-control it alongside the codebase.